# AeroVis - Mixed Reality Wire Harness

CPE/EE 418 - Engineering Project Design II

Ryan Monast

Rudy Ferrera

Advisor: Professor Okey Ugweje

February 18, 2025

Table of Contents

1 - EXECUTIVE SUMMARY	Page 2

2 - INTRODUCTION	Page 3

2.1 - The Problem	Page 3

2.2 - Literature Search	Page 4

2.3 - Project Leadership	Page 5

2.4 - Team Charter	Page 6

3 - DESIGN PROGRESSION	Page 7

3.1 - Wireframe	Page 7

3.2 - Barcode Objects	Page 8

3.3 - Second Semester Progress	Page 9

3.4 - Second Semester Meeting Minutes	Page 10

3.5 - Coming Weeks	Page 11

4 - ACKNOWLEDGEMENTS	Page 12

REFERENCES	Page 13

# 1 - EXECUTIVE SUMMARY

AeroVis aims to revolutionize the design process and maintenance in the aviation industry through the implementation of mixed reality.  This is done by converting a schematic into a binary map and using the A* algorithm to optimize the pathfinding of the components in the harness.

AeroVis utilizes the Unity Engine in order to develop a Mixed Reality (MR) application.  The application is loaded onto a Microsoft HoloLens2 for use in Mixed Reality.  The application is developed using C# and Python inside of the Unity Engine v2022.3.45f1.  We use this specific version of Unity as it is the most stable version of Unity that can coexist with Microsoft’s HoloLens 2 and Mixed Reality Toolkit 3.0 (MRTK) at the same time.   Using a user-uploaded schematic, a python script will convert that image into grayscale.  This grayscale image will be used to make a binary map of the schematic.  This binary map will use an A* algorithm in order to route out the most efficient paths for the wire harness and display the result to the user.

# 2 - INTRODUCTION

## 2.1 - The Problem

The problem that AeroVis seeks to solve is a problem that every individual in any manufacturing, design, or engineering field has experienced before: the requirement to walk away from our work to look at the schematics.  AeroVis seeks to solve that problem by implementing the use of Mixed Reality into the manufacturing process through the eyes of Microsoft’s HoloLens2 Mixed Reality Headset. The aim of the project is to display an accurate, to scale, schematic that can be seen and interacted with while the user is still able to engage with the world around them in real time.

## 2.2 - Literature Search

To begin work on AeroVis when it was pivotal to search for projects that correspond to the topic at hand and see if something similar had been done that could aid1.  Using the foundation set by the resulting sources to not only gain a better understanding of their task but also gather insights into how others approached similar challenges and how AeroVis can build upon that pre-existing work to achieve the penultimate objective.  The search results highlighted diverse applications of advanced algorithms and mixed reality (MR). They include improving helicopter safety with the city based A* Algorithm [1], enhancing industrial training with MR [2], and using MR glasses for robotic pathfinding [3]. Research also covers object-centered UIs in MR [4], interactive learning tools for aircraft engineering [5], and personalized RV design with HoloLens 2 [6]. Additionally, advancements in the A* Algorithm and its application in game pathfinding are discussed, showing improved performance in various scenarios.

1. Literature search was performed on September 5, 2024 in correspondence with Sacred Heart University’s Librarian Kristina D’Agostino

## 2.3 - Project Leadership

For this task the group came to the conclusion that since there were only two people it would be best to split the project in half - software and hardware.  Due to the complexity of displaying the progress, design, functionality, and the lack of tangible progress; it was best to create a functional replication of the MR application to coincide with the software itself.  Ryan would take leadership of the software side of the project due to his background in C# and knowledge of Unity, and Rudy would lead the physical development to demonstrate the application.  This provided the group with a finished software product, while also having a physical demonstration of what AeroVis did without requiring somebody to put the headset on and load up the application.

## 2.4 - Team Charter

# 3 - DESIGN PROGRESSION

## 3.1 - Wireframe

In order to have a physical, interactable, and customizable surface to call and use with the A* Algorithm script, we used GameObjects in Unity to create a 1:1 scale 3D model of the schematic we are using for the main use demonstration.  In the future this process would be converted into something done automatically, but for demonstration and time purposes this method works best currently.  This physical object allows for the algorithm script to directly manipulate the schematic based on its results.  The script would change color based on the results of the algorithm in order to display the correct wires that correspond to the user’s given inputs.

## 3.2 - Barcode Objects

As with the Wireframe, we built a repository using the Vuforia Engine that remotely stores our endpoints as barcodes and allows them to be scanned in our program in order to act as inputs.  Currently, these barcodes take the shape of a cube with a custom RGB color code that interacts with the A* script.

## 3.3 - Second Semester Progress

For this second semester, we began by creating a fresh Gantt Chart that would allow for the semester to flow smoothly and have progress tracked throughout.  For the physical side of the project we have prepared to order all of the necessary components in order to build an environment to replicate the field usage for the product.  Work has also been done to make this demonstration not only applicable for someone wearing the HoloLens, but other spectators, allowing for a more efficient demonstration.  On the software side, a lot of the work thus far has been on learning the GameObject aspect of Unity such as combining object meshes and sculpting the model to be exactly what is needed.

## 3.4 - Second Semester Meeting Minutes

## 3.5 - Coming Weeks

In the coming weeks we hope to continue to follow our Gantt Chart, and begin the full implementation of the search algorithm into the Unity Engine.  In conjunction to this milestone we have high hopes to add intractability between that algorithm and the corresponding barcodes allowing for optimal user interactivity.

# 4 - ACKNOWLEDGEMENTS

Michael Massar, Katelyn Palmer, and Ryan Patry

Lockheed Martin - Sikorsky Aircraft

6900 Main Street, Stratford, Connecticut. 06614, United States of America

michael.s.massar@lmco.com

katelyn.a.pomer@lmco.com

ryan.patry@lmco.com

# REFERENCES

[1]	E. B. Aydoğan and Y. Atay, "Unity Based A* Algorithm Used in Shortest Path Finding Problem for Helicopters," 2021 International Conference on Control, Automation and Diagnosis (ICCAD), Grenoble, France, 2021, pp. 1-5, doi: 10.1109/ICCAD52417.2021.9638762.

[2]	M. O. Denisov, I. N. Yakovina and I. O. Burov, "Using Mixed Reality for Development of Instruction for Industrial Unit Maintenance," 2023 IEEE 24th International Conference of Young Professionals in Electron Devices and Materials (EDM), Novosibirsk, Russian Federation, 2023, pp. 1850-1854, doi: 10.1109/EDM58354.2023.10225159.

[3]	A. Evlampev and M. Ostanin, "Obstacle avoidance for robotic manipulator using Mixed reality glasses," 2019 3rd School on Dynamics of Complex Networks and their Application in Intellectual Robotics (DCNAIR), Innopolis, Russia, 2019, pp. 46-48, doi: 10.1109/DCNAIR.2019.8875555.

[4]	Y. Li, Y. Hu, Z. Wang and X. Shen, "Evaluating the Object-Centered User Interface in Head-Worn Mixed Reality Environment," 2022 IEEE International Symposium on Mixed and Augmented Reality (ISMAR), Singapore, Singapore, 2022, pp. 414-421, doi: 10.1109/ISMAR55827.2022.00057.

[5]	N. M. Borgest, S. A. Vlasov and N. A. Kondrashin, "Creating an Application with Mixed Reality Technology in the Field of Aircraft Engineering," 2024 International Russian Smart Industry Conference (SmartIndustryCon), Sochi, Russian Federation, 2024, pp. 433-437, doi: 10.1109/SmartIndustryCon61328.2024.10515519.

[6]	W. Zhang and J. Chen, "Research on Experiential Design of RV Interior Using HoloLens2," 2020 International Conference on Innovation Design and Digital Technology (ICIDDT), Zhenjing, China, 2020, pp. 202-206, doi: 10.1109/ICIDDT52279.2020.00044.

[7]	K. Nakamura and K. Sekiyama, "Robot Symbolic Motion Planning and Task Execution Based on Mixed Reality Operation," in IEEE

Access, vol. 11, pp. 112753-112763, 2023, doi: 10.1109/ACCESS.2023.3322933.

[8]	Y. Yang and Y. Du, "Application of Improved A* Algorithm in Game Pathfinding," 2024 4th International Conference on Consumer Electronics and Computer Engineering (ICCECE), Guangzhou, China, 2024, pp. 498-501, doi: 10.1109/ICCECE61317.2024.10504153.

[9]	Y. Sazaki, H. Satria and M. Syahroyni, "Comparison of A* and dynamic pathfinding algorithm with dynamic pathfinding algorithm for NPC on car racing game," 2017 11th International Conference on Telecommunication Systems Services and Applications (TSSA), Lombok, Indonesia, 2017, pp. 1-6, doi: 10.1109/TSSA.2017.8272918.